## **Minutes of the meeting**

## Jan 29, 2025 | [Client meeting SE Team 16](https://www.google.com/calendar/event?eid=aGhlamgyZG9xbTRtczdoNXRzMG40NnJ0dG9fMjAyNTAxMjlUMTU0NTAwWiAyMmYxMDAwMTUyQGRzLnN0dWR5LmlpdG0uYWMuaW4)

Attendees: [ACHIN AGGARWAL](mailto:22f1001390@ds.study.iitm.ac.in) [Sarath S Pillai](mailto:22f1000152@ds.study.iitm.ac.in) [ANISH MAITY](mailto:21f3000417@ds.study.iitm.ac.in) [RITUPARNO SEN](mailto:21f1004275@ds.study.iitm.ac.in) [Atharva Sarbhukan](mailto:22f1000533@ds.study.iitm.ac.in) [Abhishek Darji](mailto:22f1000678@ds.study.iitm.ac.in) [Dr. Naik](mailto:22f2000424@ds.study.iitm.ac.in)[SARANYA NAYAK (21f1005767)](mailto:21f1005767@ds.study.iitm.ac.in)

Notes

* The team has confirmed that all requirements of Milestone 1 have been submitted.
* He was enquiring about the progress of Milestone 2. Atharva showed him that we have started preparing the wireframe.
* The client advised that we need to focus on the Gen AI part.
* He also advised focusing mainly on implementing user stories for the primary user.
* We informed him that we have started scrum meetings twice a week and implemented Jira for project management.

Action items

* Complete the wire frame
* Work on storyboard
* Continue discussion about GenAI