## Feb 19, 2025 | [Client meeting SE Team 16](https://www.google.com/calendar/event?eid=aGhlamgyZG9xbTRtczdoNXRzMG40NnJ0dG9fMjAyNTAyMTlUMTU0NTAwWiAyMmYxMDAwMTUyQGRzLnN0dWR5LmlpdG0uYWMuaW4)

Attendees: [ACHIN AGGARWAL](mailto:22f1001390@ds.study.iitm.ac.in) [Sarath S Pillai](mailto:22f1000152@ds.study.iitm.ac.in) [ANISH MAITY](mailto:21f3000417@ds.study.iitm.ac.in) [RITUPARNO SEN](mailto:21f1004275@ds.study.iitm.ac.in) [Atharva Sarbhukan](mailto:22f1000533@ds.study.iitm.ac.in) [Abhishek Darji](mailto:22f1000678@ds.study.iitm.ac.in) [SARANYA NAYAK (21f1005767)](mailto:21f1005767@ds.study.iitm.ac.in) [Dr. Naik](mailto:22f2000424@ds.study.iitm.ac.in)

Notes

* Showed front end part to client
* Login, courses and profile was shown
* Lectures and chatbox were shown
* Chat box not connected yet with backend
* Front end code was shown
* Discussed websites where we can host it
* Discussed possibility of hosting in AWS or azure or other free hosting services
* Milestone 3 report progress is discussed
* Suggested to increase size of scrum board
* Need redesign of the component design diagram. Change fonts and make it tidy.
* Shown all pages of the report
* Make sure code is running in other systems
* Focus on ability to implement GenAI

Action items

* Finish Milestone3 and submit by 20 February
* Anish to work on design diagram
* Achin to adjust the report based on suggestions