## Feb 3, 2025 | [Scrum meeting SE Team 16](https://www.google.com/calendar/event?eid=NnV0bHVjcDU2Njh0cWRqb3NqbTR2NzMzcTVfMjAyNTAyMDNUMTUzMDAwWiAyMmYxMDAwMTUyQGRzLnN0dWR5LmlpdG0uYWMuaW4)

Attendees: [ACHIN AGGARWAL](mailto:22f1001390@ds.study.iitm.ac.in) [ANISH MAITY](mailto:21f3000417@ds.study.iitm.ac.in) [Sarath S Pillai](mailto:22f1000152@ds.study.iitm.ac.in) [Dr. Naik](mailto:22f2000424@ds.study.iitm.ac.in) [RITUPARNO SEN](mailto:21f1004275@ds.study.iitm.ac.in) [Atharva Sarbhukan](mailto:22f1000533@ds.study.iitm.ac.in) [Abhishek Darji](mailto:22f1000678@ds.study.iitm.ac.in)

Notes

* Abhishek shared the backend progress to the team
* Link and document to the code is shared for everyone to try and start working on it.
* Atharva shared update on wireframes
* Anish started working on storyboards and every one was sharing the options and available websites to create them
* Atharva and Achin and Dr Naik tried the code and discussed about modifications
* Discussed in detail about functionalities to implement

Action items

* All team members need to come up with different test cases and try different prompts and update the test-case sheet.
* Everyone to think about functionalities to implement and to discuss in the next meeting.